Daily Schedule

Monday June 16

- Validate existing 469D, MATS, and HPC source files.

- Edit existing MATS settings files to be compatible with new software.

- Load new MATS software.

Tuesday June 17

- Run MATS software with hydraulics off to validate functionality.

- Run MATS software with hydraulics on to validate functionality.  Operators should be present.

- Edit existing 469D settings files to be compatible with new software.

- Load new 469D software.

Wednesday June 18

- Run MATS software with hydraulics on to validate functionality (continued).  Operators should be present.

- Discuss with NCREE MATS issue #5.

- Resolve MATS issues #1-6.

- Modify software for MATS issue #7.

Thursday June 19

- Run 469D software with hydraulics off to validate functionality.

- Run 469D software with hydraulics on to validate functionality.

- Resolve 469D issues #1, 2, 4, &5.

Friday June 20

- Install modified software for MATS issue #7.

- If needed, install solution to MATS issue #5.

- Check FlexTestGT hardware issues.

Note:  Testing of pump system modifications to occur Tuesday through Friday as needed.

Saturday June 21

If needed, finish incomplete work items.